Rome - Floyd County Metropolitan Planning Organization (MPO)
Transportation Policy Committee (TPC) 
20 November 2019, 10:00 a.m., Carnegie Training Room
Present:
Joyce Mink, Cave Spring			Art Newell, Rome/Floyd		
Terry Jones, CAC member		Bruce Ivey, Floyd County			
Joseph Davidson, NWGRC		Joe Ciavarro, GDOT
Allison Watters, Floyd County		Kayla Schaaf, Rome/Floyd		
Jalen Ford, GDOT							
				
Call to Order:  Meeting was called to order at 10:00 am by Chair Watters. 
Approval of Minutes:  September minutes were approved by common consent.
Reports:
Rome: No one attended from the city. Although, Watters reported the city’s update from a previous related meeting. The city has completed all LMIG projects for the year.
Cave Spring:  Mink reported for Cave Spring. She had no formal report but wanted to request help from public works with a beaver problem.
Floyd County:  Ivey reported for the county. He stated the county just completed the last scheduled road project for the year. He updated the committee that Booger Hollow Bridge is now closed for a replacement project. The replacement should be complete by spring 2020. This project will take 6-9 months to complete. Detours have been posted in the meantime. Safety related projects are still underway using the awarded additional LMIG funds. The train viewing station trailhead In Lindale (2013 SPLOST project) is almost complete. The 2013 Shady Lane 2013 SPLOST project has started. In addition, PW is still using 2013 SPLOST money to complete sidewalk projects in Lindale.
MPO:  Schaaf reported for the MPO. Schaaf stated the MPO staff had their Kick off meeting with the consultant completing to 2021-2050 MTP on Thursday, November 14th. The consultant is currently working on collecting socioeconomic data. Schaaf will give continual updates on the process throughout the year. She also stated the public input phase of the project will be in the spring of 2020.
RTD:  Schaaf reported for RTD. She reported RTD is currently working on a TDP with the help of a consultant (Moore and Associates). The project is currently in the public survey/public input collection phase. The consultants have been very successful with rider/public/driver surveys so far. This TDP will be complete by March 2020. This plan will assist staff with the future of RTD without Tripper services.
GDOT:  Ciavarro reported for GDOT. He reported on the following projects:
i. PI 0013718 – Bridge replacement - SR 1/SR 20/US 27 @ Etowah River - PIOH tentatively scheduled for January 16th at the Rome Civic Center.  
ii. Statewide Operational Improvement group is starting analysis on SR 1 @ 12th Street for review and consideration of a project	
iii. PI 0004915 – Widening of SR 140 is 60% complete 
iv. PI 0015429 – Bridge on Booger Hollow Rd @ Lake Creek – behind schedule and working on Supplemental Agreement due to sinkholes. 
v. Paving on SR 53 is complete.
FHWA: No report from FHWA. 
Other Business: No report.
[bookmark: _GoBack]There being no further business, the meeting was adjourned at 10:23 AM.
The next meeting will be 15 January 2020 at 10:00 am in the Carnegie Training Room.

